## Slide 1
XX Integration Strategy
November 22, 2021

## Slide 2: Integrated ERP Planning | Detailed Timelines
Workshop
Milestone
Stakeholder Interviews
Note: Week of Nov 22, Dec 20 and Dec 27 are marked as collective shutdown
Tasks | Week 1 Oct 11-Oct 15 | Week 2 Oct 18-Oct 22 | Week 3 Oct 25-Oct 29 | Week 4 Nov 1-Nov 5 | Week 5 Nov 8-Nov 12 | Week 6 Nov 15-Nov 19 | Week 7 Nov 29-Dec 3 | Week 8 Dec 6-Dec 10 | Week 9 Dec 13-Dec 17 | Week 10 Jan 3-Jan 7 | Week 11 Jan 10-Jan 14 | Week 12 Jan 17-Jan 21
Concept Overview |  |  |  |  |  |  |  |  |  |  |  | 
Legal Entity, Ledger, Business Unit |  |  |  |  |  |  |  |  |  |  |  | 
Inventory Organizations |  |  |  |  |  |  |  |  |  |  |  | 
Socialize and Signoff |  |  |  |  |  |  |  |  |  |  |  | 
Concept Overview |  |  |  |  |  |  |  |  |  |  |  | 
Develop COA Structure |  |  |  |  |  |  |  |  |  |  |  | 
Initiate COA Segment Definition |  |  |  |  |  |  |  |  |  |  |  | 
Current State IT Walk-throughs |  |  |  |  |  |  |  |  |  |  |  | 
Current State Application Architecture |  |  |  |  |  |  |  |  |  |  |  | 
Future State Application Architecture |  |  |  |  |  |  |  |  |  |  |  | 
Current State IT Walk-throughs |  |  |  |  |  |  |  |  |  |  |  | 
Future State Application & Landscape |  |  |  |  |  |  |  |  |  |  |  | 
Reporting, Integration Strategy & Platforms |  |  |  |  |  |  |  |  |  |  |  | 
RICEW Dev Assessment |  |  |  |  |  |  |  |  |  |  |  | 
Socialize and Signoff |  |  |  |  |  |  |  |  |  |  |  | 
Current State Security and Controls Walkthroughs |  |  |  |  |  |  |  |  |  |  |  | 
Future State Security and Controls Discussions |  |  |  |  |  |  |  |  |  |  |  | 
Security and Controls Approach Deliverable |  |  |  |  |  |  |  |  |  |  |  | 
Socialize and Signoff |  |  |  |  |  |  |  |  |  |  |  | 
Enterprise Structure
[ES]
Activities
Chart of Accounts
[COA]
Application Architecture
[AA]
Technology
Finalized Design
Preliminary Design
Finalized Design
Approved ES
Finalized Design
Preliminary Design
Approved COA
O2C, P2P, D2D, M2O, PLM
R2R
Preliminary Future State AA
Approved Future State AA
Preliminary Design
Finalized Design
Preliminary Design
Finalized Design
Preliminary Design
Finalized Design
We are here
Security & Controls

## Slide 3
Executive Summary
To Be Architecture
Integration Patterns
Platforms Strategy
Security Considerations
Error Management
Overview

## Slide 4
Executive Summary

## Slide 5
The objective of this document is to provide a strategy to integrate Oracle Cloud Solutions with third party/boundary applications at Global foundries.
This document proposes different integrations patterns/approaches to be used and ensures that all the Integrations use a standard approach and are easy to maintain.
The document also details integration scope along with the various considerations of security, performance ,and exception handling.
Dell Boomi and/or Oracle OIC (one of the PaaS offerings in the Oracle Public Cloud) would be leveraged to integrate Oracle Cloud with third party/boundary applications.

## Slide 6
To Be Architecture

## Slide 7: Consolidated Structure
*Kindly zoom in for better view

## Slide 8: Common Terminologies
Terminologies
ESS Jobs: Oracle Enterprise Scheduler Service, provides the ability to manage the complete life cycle of a scheduled process including development, distribution, scheduling and monitoring
UCM Server: Oracle Universal Content Management- it is WebCenter content server and is a preferred method for file-based loads.
Web Services (SOAP / Rest): API that can be remotely invoked using HTTP/HTTPS requests. It also allows for exposing the business functionality to the calling environment.
FBDI: FBDI (File Based Data Import) It is an excel based utility used to import large volumes of data into Oracle Cloud ERP from external applications.
Middleware: An integration platform that helps connect Oracle cloud ERP to boundary systems. Oracle OIC will be referenced as Middleware for the context of this project.
Boundary Systems: Third party applications interfacing with Oracle Cloud ERP.
E.g., SAP PM ,MES,XXCS
DFF: Descriptive Flex Fields - It is a flexible data field that can be customized to meet business needs without programming

## Slide 9: Integration Mechanisms and Common Patterns
Most Common Integration Patterns to integrate external systems with Oracle Cloud
File Based Data Load (FBDI)
Webservices
/APIs
BI Publisher
Report / BICC
Webservices
Inbound Integration
Outbound Integration
Inbound integrations : File based data import (FBDI) and Web services,MFT
Outbound Integrations: BI Publisher Reports, Web Services and BICC

## Slide 10: Inbound (Data into Oracle) : Integration Design Patterns
Business Case | Integration Pattern | Description | Data Volume | Response time
External Systems produce Events/Data and OIC pushes it to Oracle or any other system. | Inbound - Real Time Integration (OIC Specific) | OIC acts as a listener with inbuilt adapters (ex: workday, salesforce) for events, and can transform the event payload and push the transformed event payload to Oracle Cloud ERP. | Record/Record Set /Batch | Real Time Event
External Systems uses B2B to send EDI/RosettaNet docs to Oracle | B2B Inbound Integration Pattern (Dell Boomi Specific) | B2B for Oracle Integration represents a collective set of features inside Oracle Integration to support EDI document/RosettaNet document processing. | Batch | Near Real time B2B EDI/RosettaNet
External Systems use this webservice based pattern to send files to Oracle | Poll/Subscribe : FBDI: Inbound Integration | Middleware and ERP Cloud Import Bulk Data using services with File-based Data Integration (FBDI) compliant files. The goal is to import ERP data such as GL Journals supporting high data volumes. | Batch | Near Real Time File Based Import with Web Services
External System issues web services to oracle | Web Services: Inbound Integration (Common) Fire & Forget | The Inbound Web Service allows an external system to call Oracle Cloud published Web Service | Batch | Bulk Load Synchronous Transactions

## Slide 11: Outbound (Data out of Oracle) : Integration Design Patterns
Business Case | Integration Pattern | Description | Data Volume | Response time
Oracle Sends Event/Data to External Systems | Business Event : Outbound Integration (OIC Specific) | Uses Business event to extract required data from SaaS, OIC Middleware formats it as per the requirements of external system, then expose it to Boundary Application | Record | Real Time Event
Oracle Sends Event/Data through Boomi to External Systems | Outbound hybrid Integration pattern with multiple middleware (OIC & Boomi) | OIC captures the ERP cloud generated event and enriches the data to pass it on to Boomi which is sent to MQs or in case of B2B , Boomi transforms the data to EDI/RosettaNet formats for trading partners. This pattern is particularly useful when OIC cannot directly interact with corporate MQs or when RosettaNet message exchange is required. | Record/Batch | Real time Event
Oracle uses B2B to send files to external systems | B2B Outbound Integration | Oracle cloud to outbound B2B File transport standard transmissions between trading partners | Bulk Data | Near Real Time File Based
Oracle Sends files (With or Without Transformations) to external Systems | Outbound MFT (Common) | Outbound MFT (File Transfer) with data orchestration/data-File transformation while enhancing security with industry-standard network & encryption protocols | Bulk Data | Near Real Time File Based with Transformation

## Slide 12: Outbound (Data out of Oracle) : Integration Design Patterns (cont.)
Business Case | Integration Pattern | Description | Data Volume | Response time
Oracle Sends BI reports to External Systems | BI Report: Outbound Integration (No Middleware - Point to Point) | BI Report is created in ERP Cloud application to extract required details and file is placed directly at the boundary application SFTP; no middleware required. | Batch | Bulk Data BI Report
Oracle Sends BI reports (With Data Transformation if required) to External Systems | Near Real time Outbound Integration | Scheduled BI Reports to be exported and placed at SFTP, picked for data transformation and flows from OIC to down streams systems | Record/Record Set | Near Real Time BI Report with Transformation
External Systems Issue web services to Oracle (fetch data from Oracle, post data to Oracle) | Web Services: Outbound integration (Common) | Oracle Integration services enable outbound integration with web services so that processes can retrieve and update data that is stored in Oracle Cloud | Record / Record Set | Real Time Synchronous Transaction
Scheduled Integrations can pull data from Object storage/UCM Server in Oracle. | CDW Integrations Using Oracle BICC | BICC reports developed and extracted using UCM/Object Storage in OCI in scheduled manner as per the requirement from CDW and exported using APIs | Batch | Bulk Data

## Slide 13
Inbound Integration Patterns

## Slide 14
Base Tables
Status
Update
Standard Business Event
OIC Event Process
Subscribe Business Event
Oracle Cloud Infrastructure
Retrieve Additional Details
Transform to
Required format/FBDI
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | ERP | Manual | If OIC orchestration doesn’t get initiated, manually check the OIC history in OIC and re-initiate the event in Oracle.
 | System | OIC | Automatic | For any connector related, auto retry up to 3 times with specified time interval enabled. If error persist, then reinitiate the transaction from OIC post fix of connection error
 | Data | OIC | Manual | Correct the data source and reprocess from source
 | System | Cloud ERP | Manual | If Call back service fails to initiate, manually check the scheduled job status on cloud ERP.
 | Business | ERP | Manual | Identify the root cause and business users needs to be notified. Post correction of data, reprocess the integration
1
4
1
4
Oracle ERP Cloud
API
Base Table
Universal Content
Management
Interface Tables
Call Back Service
Enterprise Scheduler Service
B
Database
Orchestration, Error handling and Reporting
Email
Notification
Workday/Salesforce
Call Cloud Adapter
2
3
Inbound - Real Time Integration (OIC Specific)
2
3
Inbound Real Time Data from Target systems like Workday , Sales Force can be directed to Oracle Cloud ERP.
5
B
5
6
6
Monitoring

## Slide 15
Real time events are captured
  Data Orchestration / Transformation within OIC
  Formatted Output file is generated
  Data Pushed to Oracle cloud via ERP Cloud Adapter
  Call Back event triggered from Oracle Cloud to OIC after the Job is processed
Middleware orchestration is required
Inbound - Real Time Integration ..(Contd)
  Workday/Salesforce
  Real time event can be captured and transferred to boundary systems
  Suitable for post extraction data transformation and validation requirements
  Easy configuration and compatibility with Non – Oracle Systems
Steps
Pros
Cons
Applicability

## Slide 16: B2B for Oracle Integration represents a collective set of features inside Oracle Integration to support EDI document processing.
Dell Boomi
Dell Boomi
B2B/EDI
EDI File Read
Format to
FBDI
Database
Orchestration, Error handling and Reporting
Email
Notification
850 – SO
860 - EDI Change Order
945 - HUB Pull SO
Cloud Connector
Base Table
Universal Content
Management
Interface Tables
Call Back Service
API
Oracle ERP Cloud
Enterprise Scheduler Service
Transform To XML for readability
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | Middleware | Automated | For any connector related, retry for specific interval enabled. If error persist, then source system must reinitiate the transaction
 | Data | ERP | Manual | Correct the data source and reprocess from source
 | Business | ERP | Manual | Identify the root cause and business users needs to be notified. Post correction of data, reprocess the integration
 | System | Middleware | Manual | If callback doesn’t get automated, manually check the ESS Status in ERP
B2B Inbound Integration Pattern
1
1
4
2
B
B
6
6
2
3
3
5
5
4

## Slide 17
Steps
    The boundary system triggers the B2B source file on the File server(Landing Zone).
    OIC reads the file, does file validations and data transformations into xml
    Data is orchestrated and uploaded in FBDI format on the UCM Server. Errors captured during these steps are notified to the support team via emails.
    Once the file is placed in UCM server, OIC will trigger the ERP Cloud data import processes.
Pros
    No additional B2B tool required.
    Out of the box adapted available to cater EDI files
Cons
    B2B adapter doesn’t support Rosetta net by OIC.
Applicability
    850 – SO / 862 - HUB Pull SO / 945 - HUB Pull SO /
    855 – OA/ INVRPT945 Hub Pull SO/ ORDERS /
    860 - EDI Change Order / ORDCHG - EDI Change Order
B2B Inbound Integration Pattern (Common)

## Slide 18: Poll/Subscribe : FBDI: Inbound Integration (Common)
MFT /SFTP
Source
OIC/Dell Boomi
Receive file and Validate
Database
Orchestration, Error handling and Reporting
Email
Notification
Oracle Cloud Infrastructure/Dell Boomi
Bulk Import
Process , transform and generate Output format
Boundary Systems
Oracle ERP Cloud
API
Base Table
Universal Content
Management
Interface Tables
Call Back Service
Enterprise Scheduler Service
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | OIC/Boomi | Automatic | For any connector related, auto retry up to 3 times with specified time interval enabled. If error persist, then reinitiate the transaction from OIC post fix of connection error
 | Data | OIC/Boomi | Manual | Correct the data source and reprocess from source
 | System | Boomi/OIC | Manual | If callback doesn’t get automated, manually check the ESS Status in ERP
 | SyStem | ERP | Manual | 
2
3
2
3
1
1
4
4
6
5
MQ
(Corp)
Middleware and ERP Cloud Import Bulk Data services with File-based Data Integration (FBDI) compliant files. The goal is to import ERP data such as account payable invoices using processes in ERP Cloud.
6
Identify the root cause and business users needs to be notified. Post correction of data, reprocess the integration
B
5
B
Monitoring

## Slide 19: Poll/Subscribe : FBDI: Inbound Integration (Common)
  Bulk Data can be captured and transferred to Cloud ERP
  Adapter available to import data to cloud
  Suitable for complex extraction requirements such as computed columns
  Suitable for post extraction data transformation and validation requirements
  Can be scheduled based on the frequency.
  MFT can be one of the sources of data apart from an FTP/SFTP source/Message Queue
Middleware orchestration is required
GL Journals/LockBox/ Customer Master Inbound Integration
Cash Management Integrations for Banks
  The boundary system places source file on the File server(Landing Zone).
  OIC reads the file, does file validations and data transformations and uploads data in FBDI format on the UCM Server. Errors captured during these steps are notified to the support team via emails.
  Once the file is placed in UCM server, OIC will trigger the ERP Cloud data import processes.
Steps
Pros
Cons
Applicability

## Slide 20
real time integration
Source System
Receive and Validate
Email
Notification
OIC/Boomi
Invoke
ERP Webservices
Process and transform
 | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | Boundary | Automatic | For any connector related, auto retry up to 3 times with specified time interval enabled. If error persist, then reinitiate the transaction from middleware post fix of connection error
 | System | Middleware | Automatic | If external system is not available at once, OIC can retry hitting the service a couple of times based on requirement
 | System | Middleware | Manual | Correct the data and reprocess.
1
3
1
3
Web Services: Inbound Integration (Common) Fire & Forget
(Common)
Database
Orchestration, Error handling and Reporting
Email
Notification
The Inbound Web Service allows an external system to call Oracle Cloud published Web Service .
Base Table
Oracle ERP Cloud
MFT /SFTP
Source
MQ
(Corp)
2
2
Monitoring

## Slide 21
Web Services: Inbound Integration (Common) Fire & Forget
(Common)
Pros
    Real time data transfer
    Suitable for complex transformation and mapping
Cons
  Not recommended for bulk data load
Applicability
  ASMView/SAP PM Data to Cloud ERP (Parts PR).
  Steps
    Boundary System pushes data to middleware system
    Middleware orchestrates and transform the data
    Invoke Cloud ERP exposed service to send data

## Slide 22
Outbound Integration Patterns

## Slide 23: Business Event : Outbound Integration (OIC Specific)
Uses Business event to extract required data from SaaS, OIC format it as per the requirement of external system, then expose it to Boundary Application
Oracle ERP Cloud
Transaction
Standard Business Event
OIC
Subscribe Business Event
Oracle Cloud Infrastructure
Retrieve Additional Details
Transform
Boundary 1
EX.MES
Boundary N
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | ERP | Manual | If OIC orchestration doesn’t get initiated, manually check the OIC history in OIC and re-initiate the event in Oracle.
 | System | OIC | Automatic | For any connector related, auto retry up to 3 times with specified time interval enabled. If error persist, then reinitiate the transaction from OIC post fix of connection error
 | Data | OIC | Manual | Correct the data source and reprocess from source
1
2
4
1
3
4
MQ
(Corp)
Database
Orchestration, Error handling and Reporting
Email
Notification
BIP Report
3
2
Monitoring

## Slide 24: Business Event : Outbound Integration …(Contd)
  Event is triggered and captured in OIC
  OIC invokes the BI Report is created in ERP Cloud application to extract additional details and fetches data.
  OIC transforms the data as per data model and publish it as API or the queue.
  Manufacturing Queue/API and import in the target system.
  Real time event can be captured and transferred to boundary systems
  Suitable for complex extraction requirements such as computed columns
  Suitable for post extraction data transformation and validation requirements
Middleware orchestration is required
One event process at a time.
Finance/MES Outbound Integration
  Steps
Pros
Cons
Applicability

## Slide 25
Oracle ERP Cloud
Transaction
Standard Business Event
OIC
Subscribe Business Event
Oracle Cloud Infrastructure
Retrieve Additional Details
Transform
Boundary 1
EX.MES
Boundary N
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | ERP | Manual | If OIC orchestration doesn’t get initiated, manually check the OIC history in OIC and re-initiate the event in Oracle.
 | Data | OIC | Manual | Correct the data source and reprocess from source
 | System | OIC | Automatic | For any connector related, auto retry up to 3 times with specified time interval enabled. If error persist, then reinitiate the transaction from OIC post fix of connection error
1
2
4
1
4
3
2
MQ
(Corp)
Database
Orchestration, Error handling and Reporting
Email
Notification
BIP Report
Boomi
Message Published to MQ
Send Message
Message
Received
From
OIC
Outbound Hybrid Integration pattern with multiple middleware
(OIC & Boomi)
When OIC captures the cloud generated event and enrich the data from cloud to pass it on the other middleware tool which can interact with boundary systems
3
Convert to EDI/RosettaNet Format
Trading Partners
B2B- EDI/RosettaNet
810 – Invoice 3C3 – AP Invoice
Monitor

## Slide 26
Steps
    OIC Subscribe to the event in ERP Cloud with tight coupled adapter
    Call Cloud ERP Webservice for Orchestration
    Send transformed message to Boomi
    Boomi publishes the message to corporate MQ
    In case of MQ based message exchange ,Boundary system subscribe from Corporate MQ and processes it further.
    In case of B2B Integrations Boomi converts the file into RosettaNet/EDI format and transfers it to the trading partner domain.
Cons
  OIC and Dell Boomi Middleware orchestration is required
Applicability
    Outbound SAP PM Integrations.
    Event based B2B Integrations where RosettaNet support is required
Outbound Hybrid Integration pattern with multiple middleware
(OIC & Boomi)
Pros
    Suitable for integrations where real time data flow is required and OIC cannot communicate with Corporate MQ directly

## Slide 27: B2B Outbound Integration Pattern
File Server /SFTP
Oracle ERP Cloud
Dell Boomi
Base Table
Database
Orchestration, Error handling and Reporting
Email
Notification
1
4
BI Reports
Trading Partners
B2B/EDI
Receive file and validate
Transformation
B2B Adapter
Oracle cloud to outbound B2B File transport standard transmissions between trading partners
810 – Invoice
ORDRSP
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | OIC | Manual | If middleware Service doesn’t get initiated, then retry the once middleware service is up
 | Data | Middleware | Manual | Majorly, the transformation to CDM going to be straightforward mapping and negligible chances of error while transformation. Correct the record in source system and reinitiate the transaction
 | System | ERP | Automatic | If external system is not available at once, middleware can retry hitting the service a couple of times based on requirement.
1
3
3
4
2
2
3C3 – AP Invoice

## Slide 28: B2B Outbound Integration Pattern (Common) …(Contd)
Pros
    Near Real time jobs to capture data
    Suitable for extraction requirements such as computed columns
    Suitable for B2B transformation and validation requirements
    Leveraging Dell Boomi will be useful as already interacting with existing B2B integration
Cons
    No Rollback mode available. Once process is run, data cannot be rolled back
    Error capturing and handling could be tedious
    No Rollback mode available. Once process is run, data cannot be rolled back
    Error capturing and handling could be tedious
    OIC: B2B adapter doesn’t support Rosetta net.
Applicability
    810 – Invoice
    856 – ASN ACK, etc.
    RosettaNet – 3C3
  Steps
    Scheduled Job to run BI Reports and export data at configured location
    Middleware application read through the file and transform data to B2B Standard Format
    Pushing data to the trading partners .

## Slide 29: Outbound MFT (Common)
MFT Server
Target Systems
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | ERP | Manual | If middleware isn’t picking file as scheduled, check the scheduler service
 | System | Middleware | Manual | For any connector related, retry for specific interval enabled. If error persist, then source system must reinitiate the transaction
 | Data | OIC | Manual | Correct the data source and reprocess from source
File Server /SFTP
Oracle Cloud Infrastructure/Dell Boomi
Base Table
Database
Orchestration, Error handling and Reporting
Receive file and validate
Transform
Place File To SFTP
Oracle ERP Cloud
Boundary 1
Boundary 1
Outbound MFT (File Transfer) with data orchestration/data-File transformation while enhancing security with industry-standard network & encryption protocols
1
2
4
3
1
4
2
3
BIP Reports
Monitoring

## Slide 30: Outbound MFT (Common)…(Contd)
Pros
    Suitable for huge file transfers where security with industry-standard network & encryption protocols required
Cons
  Middleware orchestration is required.
  External MFT system is required.
Applicability
    AP Invoices to C2FO
    Payment Instructions to Citibank, etc..
  Steps
    Scheduled Job to run BI Reports and export data at configured location
    Middleware read through the file and transform data as per the requirement by boundary systems
    Push data to SFTP location.
    MFT picks data from target SFTP and Place the file to Boundary System SFTP

## Slide 31
Oracle ERP Cloud
Scheduled BI Publisher Report Extract
Target
Boundary Systems
File Server /SFTP
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | ERP | Automatic | If SFTP is not available , retry the BI publisher job again.
 | System | ERP | Manual | If SFTP is not available , retry polling another time .
BI Report: Outbound Integration (No Middleware - Point to Point)
Base Table
1
1
2
2
BI Report is created in ERP Cloud application to extract required details and file is placed directly at the boundary application SFTP, no middleware required

## Slide 32
Steps
Pros
    Scheduled interface to transfer data to boundary systems
    Suitable for cases where less orchestration is required.
    No Intermediate Middleware required.
  Cons
    Only Base64 format files shall be transferred.
    SFTP transfer only
    Not Suitable for post extraction data transformation and validation requirements.
    such as computed columns
Not suitable for post extraction data transformation and validation requirements
Applicability
  Bank Integrations
BI Report: Outbound Integration …(Contd)
    BI Report is created in ERP Cloud application to extract required details and BI bursting functionality configured to SFTP the files to required locations. The report is scheduled to run at specific intervals.
    When the report executes, the output in necessary file format as per the report design is sent to SFTP server provided by Boundary.
    Boundary system picks up the file and imports data into their system.

## Slide 33: Near Real time Outbound Integration (Common)
SFTP
Scheduled BI Reports to be exported and placed at SFTP, picked for data transformation and flows from OIC to down streams systems
Oracle ERP Cloud
Oracle Cloud Infrastructure/Dell Boomi
Receive file and Validate
1
OIC /Dell Boomi
Base Table
MQ
(Corp)
Boundary 2
Boundary N
Target System
Boundary 1
Transform
Push data to SFTP /WebService/Queue
Database
Orchestration, Error handling and Reporting
Email
Notification
4
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | Middleware | Manual | If middleware Service doesn’t get initiated, then retry the once middleware service is up
 | Data | Middleware | Manual | Majorly, the transformation to CDM going to be straightforward mapping and negligible chances of error while transformation. Correct the record in source system and reinitiate the transaction
 | System | ERP | Automatic | If external system is not available at once, middleware can retry hitting the service a couple of times based on requirement.
1
4
BI Reports
SFTP
2
2
3
3
Monitoring

## Slide 34: Near Real time Outbound Integration …(Contd)
Pros
    Near Real time jobs to capture data
    Suitable for extraction requirements such as computed columns
    Suitable for post extraction data transformation and validation requirements
    Can be automated using PaaS, middleware and on-premise boundary applications
    Good approach for extraction of volume data
Cons
  Middleware orchestration is required
  Real time data flow is not possible.
Applicability
    Oracle to ASMView (Inv Ship, Mfg plan Master), Oracle to SAP PM , Xsite, PMC (Parts On Hand Qty) etc.
  Steps
    Scheduled Job to run BI Reports and export data at configured location
    Middleware read through the file and transform data as per the requirement by boundary systems
    Pushing data to the boundary system through the adapter capabilities.

## Slide 35: Web Services: Outbound Integration (Common)
real time integration
Source System
Base Table
OIC /Dell Boomi
Receive and Validate
Oracle Integration Cloud/Dell Boomi
Push data through ERP Cloud
WebServices/APIs
Process and transform
WebService
Request
Oracle ERP Cloud
Boundary System n
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | OIC | Manual | If middleware Service doesn’t get initiated, then retry the once middleware service is up
 | System | ERP | Automatic | If external system is not available at once, middleware can retry hitting the service a couple of times based on requirement.
Response
1
2
1
2
Oracle Integration services enable outbound integration with web services so that processes can retrieve and update data that is stored in Oracle Cloud
API
Database
Orchestration, Error handling and Reporting
Email
Notification
Monitoring

## Slide 36: Web Services: Outbound Integration (Common) …(Contd)
Pros
    Suitable for complex extraction requirements such as computed columns
    Suitable for post extraction data transformation and validation requirements
    Best suitedSupported by most platforms and technologies
    for real-time integrations
Cons
  Middleware orchestration is required
  Not suitable to export high volume
Applicability
  Handheld Scanner-WMS, Capital Request System -Projects
  Steps
    Boundary system will call a webservice hosted by middleware to query for data on Cloud.
    Middleware calls Oracle cloud exposed webservice/Rest API to fetch data
    Send back the data to boundary system

## Slide 37
# | Exception Category | Failure Point | Reprocessing Mode | Reprocessing Strategy
 | System | ERP | Manual | If BICC Scheduler failed , manually check the BICC history and re-initiate the job in Scheduler.
 | System | CDW | Manual | If streamset was failed to fetch data due to connection issue ,retry the process after connection is up.
2
1
CDW Integrations Using Oracle BICC.
BICC reports developed and extracted using UCM in scheduled manner as per the requirement from CDW and exported using APIS
Oracle ERP Cloud
UCM
BICC Connector
Base Tables
BI Cloud Connector is inbuilt tool within Oracle ERP Cloud
Cloud CDW
Stream Set
Raw Zone
Aggregated Zone
Snowflake
1
OIC / Boomi
OCI/ Dell Boomi
File Server /SFTP
Transform
2

## Slide 38
    Data extraction runs can be scheduled in ESS with a frequency of running annually to running daily.
    File is placed at the universal content Management (UCM)
    OIC fetches file with the webservices and places it at FTP location
    CDW picks the file from SFTP and processes it.
Pros
  Run extracts on-demand or schedule them to run at specified intervals during the day, in a week, or throughout the month
    Extract complete or partial data. You can select offerings or specific objects.
    Run incremental extracts if you need only the data that changed since your last extract.
    Schedule multiple independent extracts at convenient intervals.
Cons
    Minimum frequency could be hourly
CDW Integrations Using Oracle BICC..(contd)
Steps
Applicability
  High Volume Data

## Slide 39: Integration Mechanisms Selection Matrix
Drivers and Evaluation criteria to identify the correct integration mechanism
 | Inbound Interfaces | 
 | FBDI | Web Services
 | Integration Pattern | Integration Pattern
Data Volume | Medium to High | Low
Recommended volume ranges | Less than 100K records Use Multiple threads | Less than 100 records
Real Time | No | Yes
Batch | Yes | No
Complex Parent-Child structure | Yes | No
Performance | High (for larger volume) | High (for smaller volume)
Multithreaded processing within Oracle | Yes | No
DFF Support | Yes | Partial
Business Objects Supported | Financials, SCM | Limited
Middleware needed | Yes | Yes
Outbound Interfaces | 
Business Intelligence Report | Web Services
Integration Pattern | Integration Pattern
High | Low
Less than 100K records Data file cannot exceed 4GB | Less than 100 records
No | Yes
Yes | No
Yes | No
High (for larger volume) | High (for smaller volume)
Yes | No
NA | NA
All | Limited
Yes | Yes

## Slide 40
Platforms Strategy

## Slide 41: Our perspective on potential integration platforms
Given our initial understanding of the integration requirements for XX, we believe these options are the most viable for the API & Microservices platform.
  Supports cloud and on-premise integration use cases. Enables data, application, process, API-based and B2B integration options.
  Strong API management capabilities (includes full life cycle API management through API manager).
  Strong security support, support multi-protocol , message styles
  Many ready to use connectors and templates available to use
  User friendly development tools which support Cloud based drag and drop development environment
  Supports cloud and on-premise integration use cases. Enables data, application, process, API-based and B2B integration options.
  Strong API management capabilities (includes full life cycle API management along with Apiary).
  Strong security support , multi-cloud deployment
  Model driven design , allows reusable templates and has very user-friendly development tool
  Periodic release to support latest updates

## Slide 42
Comparison of Integration platform options
Criteria | OIC |  |  | Dell Boomi | Comments
Elasticity & Scaling |  |  |  |  | OIC is automatically scaled up by Oracle
Parallel processing |  |  |  |  | 
On-Premise vs. Cloud connectivity among ERP systems |  |  |  |  | OIC has connectivity agent
Support for asynchronous long running transactions |  |  |  |  | 
Data splitting and aggregation |  |  |  |  | 
Batch data integration |  |  |  |  | 
API Management |  |  |  |  | Available as separate product offering
Code-free Development |  |  |  |  | No code development in OIC
Drag and drop development |  |  |  |  | 
Mapping Suggestion |  |  |  |  | OIC provides ML based suggestions
Pre-packaged integration flows |  |  |  |  | Oracle marketplace has many pre-packaged integration flows
Reusable Templates |  |  |  |  | 
LOB friendly development tools |  |  |  |  | Browser based development in OIC
Model-driven design |  |  |  |  | 
Metadata discovery |  |  |  |  | 
Performance and Scalability
Low-code development
42
Notes: Sagar

## Slide 43
Comparison of Integration platform options
Criteria | OIC |  |  | Dell Boomi | Comments
Adapters/Connectors |  |  |  |  | 
Platform/data security |  |  |  |  | 
Marketplace (Prebuilt integrations) |  |  |  |  | 
Multiprotocol support |  |  |  |  | 
Multiple data/message styles |  |  |  |  | 
Data Transformation |  |  |  |  | 
Support for EDI transactions |  |  |  |  | B2B support is newly introduced in OIC
Rules Engine based integration |  |  |  |  | 
Monitoring |  |  |  |  | 
Instance level Audit Tracing |  |  |  |  | 
Component Migration |  |  |  |  | OIC offers simple Export and Import features.
Automated Deployment |  |  |  |  | 
Integration Insight |  |  |  |  | Browser based development in OIC
Self Service Integration |  |  |  |  | 
Asserter Recordings |  |  |  |  | New feature in OIC
Third party integrations and security
Interface Monitoring and Deployment
43
Notes: Sagar

## Slide 44
Comparison of Integration platform options
Criteria | OIC |  |  | Dell Boomi | Comments
Cloud ERP Business Event Integration |  |  |  |  | Only OIC supports Cloud SaaS business events
EPM Adapter |  |  |  |  | Only available with OIC
Automation with RPA (UiPath, Automation Anywhere) |  |  |  |  | Support for invoking RPA bots through integrations.
Human-in-the-Loop integration |  |  |  |  | RPA to quickly remediate transaction issues
Inbuilt SFTP server |  |  |  |  | 
Process Automation |  |  |  |  | Process Cloud Service comes bundled with OIC
Case Management |  |  |  |  | 
Bulk data load (ETL type loads) |  |  |  |  | 
44
Key Features
Others
Notes: Sagar

## Slide 45
Security Considerations

## Slide 46: Security Considerations
Security plays a big role in any SaaS integration as there is exchange of data between two systems.
1
2
3
Role-based access control (RBAC) is an approach to restricting system access to authorized users. Access to SaaS functionality and data is secured using the industry standard framework for authorization, RBAC. In an RBAC model, users are assigned roles, and roles are assigned access privileges to protected system resources.
Data masking and encryption of process flows, and audit/data files can be used to secure PII data. Encryption policies may be used to encrypt and decrypt message/specific fields in a payload or audit file.
Cloud apps support encryption of files at rest and in transit. Secured file locations with authentication are used for storage of files. Password or public key authentication is also supported by cloud applications.
Application security
Data security
Data file security
Why is security important?
Integrations with banks require encryption of the files being exchanged.
PII data, such as SSN and salary, need to be masked so that intermediate systems cannot read them.
To mitigate unauthorized access, the file servers and WebServices need to be secured using credential store.

## Slide 47: Data Security in Integrations
Data in rest and motion during the integration is secured
Data Masking
XX PII/CI data will be masked in development and test instances during refreshes.
File Security
Data files would be stored in a secured location on XX assets only accessible to authorized resources from Deloitte and Global Foundry .
Encryption
Wherever applicable PGP encryption will be used to encrypt the data files
Cloud Universal Content Management Security
Oracle UCM for XX is secured through user roles and privileges which will restrict access to unauthorized users.
Data Security
Program Security
Secured Web Service
XX PaaS instance will have connections which are secured with credentials. Web Services exposed from XX network will have security policies attached to them.
Secured Integrations
Web services exposed by Oracle Cloud Applications are secured by roles and privileges resulting in secured integrations with XX on premise and third party systems.
Security during Transmission
All Oracle Cloud Web Services are secured by a global server-side security policy in addition to X509 certificate for encryption of transmitted data.

## Slide 48
Error Management

## Slide 49: Error Handling Standards
Two types of errors are monitored by Integration Middleware
  System errors – network, firewall, database connectivity, invalid credentials, etc.
  Data errors – errors that require remediation at the source system.
Integration error logging
  Documents/Messages can be stored in the error log
  Documents/Messages stored in the log can be encrypted for highly confidential and confidential data
Integration error handling standards
  Retry – automated and configurable for number of attempts and duration
  Rerun – subsequent attempt to retry a failed message AFTER the original failure
  Reprocess – reacquire the data from the source system once data issue has been remediated
  Stop Service – automated process that elegantly stops a service once the number of configured Retry attempts has been exhausted (applies to System Errors only)
Error handling automated notification
  Platform Wide - specified user or group notified via email for all processes and errors
  Functional Domain – specified functional user or group notified via email (e.g., HR)
  Interface Process – specified functional user or group notified via email down to a specific process area
  Interface Process Exception Category – specified functional user or group notified via email down to the exception type within a specific process and functional domain

## Slide 50: Logging and Error Handling Strategy
Error handling and correction mechanisms - Various stages of the integrations
Error Category | Error Location | Error Handling | Correction Mechanism
Data file errors/failures during interface table load E.g., missing column, data type, and field length mismatch | Middleware | This error happens mainly because of invalid/corrupted data files. Configure error notification on Middleware to notify Apps support team | Manual; Contact source application owner to confirm if the data provided is adhering to an agreed format. Re-submit the corrected file
Business errors in Inbound interfaces | Cloud/Middleware | All errors along with the description should be listed in the log file against each record as a part of callback integration in case of FBDI Imports Notify Apps Support team on Business validation error received in response from Cloud | Identify the cause of validation error Perform the required setups or missing configurations Resubmit the interface program Use the standard user interface/ADFdi template to correct the errors
Business errors in outbound interfaces | Middleware | Notify Apps Support team on Business validation error received in response from Boundary applications | Identify the cause of validation error Perform the required setups or missing configurations Resend full or partial file
Connection to SFTP server/infrastructure related | Middleware & Boundary Application | Errors due to infrastructure and system failure | All scheduled interface programs should automatically run once system errors are fixed and failed transactions are reprocessed. Program errors due to system failure will be manually restarted once the system restores
Web service invocation fails | Cloud & Boundary applications | Error when invoking Web services OIC/DellBoomi should be able to store the messages for the cases where the source application cannot resend them | Verify if all the applications involved are up and running Verify service access and user access Reprocess the messages manually once the issue is fixed

## Slide 51: Dashboard for Error Management
Identify the Error
Debug the Root Cause
Reprocess the message
Filters
Filter errors by various criteria such as time period, Integration, Error Recovery Jobs etc..
Business Identifier
Integrations can be designed to include a business identifier such as Invoice Number etc.. Based on which integration executions can be searched
Audit Trail
Audit trail of the failed execution can be traced to each activity to help troubleshooting
Payload Tracking
With necessary configurations, Payload can be tracked at each activity in the Integration
Reprocess
Resubmit the failed messages to re-run the integration once the root cause is fixed
Bulk Mode
The resubmission can be done at a single message level or in Bulk mode

## Slide 52
Appendix

## Slide 53: Dell Boomi Licenses – Current Snapshot
Cost Factor (Inclusive of all Environments) | In $ (Projected for 2022)
Annual Subscription Fee | 214.4 K
Enterprise Connectors + Standard Connectors + TP Connectors (Variable Fee) | 30 K
PostGre SQL db (Open-Source S/W) | 0 K
Total Cost | 244.4 K

## Slide 54: Oracle Integration Cloud Licensing
Oracle Integration cloud – Enterprise – 5k messages per hour – $ 1.2903
Technology Cloud |  |  |  |  |  |  |  | 
Use case description details | Environment | Metric | # | Monthly Commit | Number of hours per day per msg bundle | Number of days per month usage | Calculated total hours per month needed | Monthly credits needed
Oracle Integration Cloud -Enterprise | Prod | 5k msg per hour | 1 | $1.2903 | 24 | 31 | 744 | $959.98
 |  |  |  |  | Total Monthly Credits Needed for OIC Usage |  |  | $959.98
Note :- This table is the sample representation and needs to be evaluated in actual negotiation |  |  |  |  | Total Yearly Credits Needed for OIC Usage |  |  | $11520
Integration – 5k Message Pack per hour Integration – 1msg =< 50kb

## Slide 55: Recommendations
Dell boomi +Mendix | Database as a Cloud Service | OIC(Integration + VBCS) | 
Considerations | Yearly Cost | Considerations | Yearly Cost
Dell boomi (All current environments) | $214K | 2 Prod Instance 20K msg per hour | $207K
 |  | 5 non prod Instance 10K Msg per hour | 
Short Term Strategy | Long Term Strategy
Build the future applications in VBCS as it is tightly coupled with Oracle Cloud and Integration. | Over the time move the existing Mendix applications/All home-grown ERP applications to VBCS and save on Mendix cloud license.
Existing B2B integrations (RosettaNet),Non-Real Time integrations to continue with Dell-Boomi | Get commitment from OIC Product development for RosettaNet Support and move all B2B workloads to OIC.
All Real-time integrations in the target state to be reworked with OIC when transformation to ERP Cloud begins. | 

## Slide 56: Oracle Integration Cloud (OIC)
OIC Integrations focus on simplicity and time-to-market. It increases agility by reducing integration development cycle time with more out-of-the-box functionality , configuration approach and wide array of adapters.
API management
OCI API Gateway
Design
Develop
Deploy
Cloud + Ground
Cloud
Ground
Deployment flexibility
+
Performance
Simplified Application Integration
Security
Capability
Prebuilt
Blockchain
IoT
Digital assistant
Augmented analytics
Process Automation
Business Accelerators
Application Integration
Adapters
HCM
ERP
CX
Visual App Builder
ML Recommendations

## Slide 57
Prebuilt adapters for cloud, on-premise, Oracle, non-Oracle and custom apps
Database
Database Cloud
ATP Cloud
ADW Cloud
HCM Connectivity
ERP Connectivity
Talent Acquisition Cloud
HCM Cloud
Talent Cloud for Midsize
Database Connectivity
Future Proof
Limit maintenance and upgrade costs
Oracle supported
Logistics Cloud
Utilities Cloud
EPM Cloud
ERP Cloud
CX Connectivity
Productivity and Social Connectivity
MS Calendar
MS Email
Google Tasks
MS Contacts
Policy Automation
Engagement Cloud
CPQ Cloud
Eloqua
Responsys
Field Service Cloud
Service Cloud
For more detailed information see here
Commerce Cloud
Marketo
Shopify
RPA Connectivity
Enterprise Messaging
JMS
IBM MQ Series
Apache Kafka
AQ
Technology Connectivity
REST
SOAP
FTP
SOA
Suite
FILE
57
Enterprise Connectivity

## Slide 58
Connectivity Agents are required for OIC to communicate with on-premise applications like Database, E-Business Suite, etc.
Provides multithreading support, which allows for multiple executors to perform downstream message processing.
Message payloads of up to 10 MB are supported through the use of compression.
Features :
Embedded recommendations
Connect SaaS with on-premise apps
Extensive support for non-Oracle apps
Automatic discovery of business objects, services, events
SaaS to On-Prem Connectivity

## Slide 59
IBM MQ Series Adapter in OIC

## Slide 60: Integrations Listing – Current State
Integration's listing is placed at the SharePoint location --> | LINK

## Slide 61: OIC Licensing & Billing - References
https://technology.amis.nl/oracle-cloud/oracle-integration-cloud-pricing-explained-oci-vs-classic/
https://www.rubiconred.com/blog/understanding-oracle-integration-cloud-licensing