## Slide 1: XXXX - Future State Application Architecture

## Slide 2: XXXX – Future State Application Architecture (Procure To Pay)
Oracle Applications
Oracle Direct Integration
MuleSoft Integration
Boundary Applications
To be decided
Mulesoft
Boundary Applications
Galaxy3
Outbound: Employee
Oracle ERP Cloud
Payables
Receivables
General Ledger
Fixed Assets
Cash Management
Revenue Management
Subscription Management
MuleSoft
Amber Road4
Outbound: Supplier Holds
Inbound : Suppliers
JPM
Inbound: Payments and Positive Pay
HSBC
Inbound: Payments
AMEX4
Inbound: Expenses
Procurement
Expenses
Indicates the module in scope for this workstream
Oracle Tax

## Slide 3: PTP – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
Coupa1 | Decision on single Coupa platform for XXXX and Saba.​ (DD: PTP-001). | Confirmed that Coupa is out of scope | Closed | 9/16
Banks2 | Bank Integration for payments of EdCast and SumTotal (DD: PTP-004) | There will only be two banks in future state – JPM (For North America) and HSBC (Global Payments) | Closed | 9/23
HRMS(Galaxy)3 | Finalization of source system for inbound Employee Integration to Oracle. Plan to upgrade Galaxy which is current source system for Employees.​​ (PTP003) | Galaxy has been identified system for Employee integration. | Closed | 9/16 12/9
AmberRoad4 | In current state, there is an integration from ERP(NetSuite) to Amber Road. Does Amber road need to receive any data from ERP ? | Confirmed that we need outbound integration. Follow up needed whether this is needed on OTC as well. | Closed | 
iExpense5 | How are expenses sent from iExpense to ADP/ActivPay for re-imbursement? | 11/10 Business confirmed that they will not need this integration and will use Payables to pay Expense reports Will be addressed in PTP Design Sessions, PTP Team doing a KDD to finalize the approach. | Closed | 11/18

## Slide 4: PTP – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
iExpense6 | With Coupa being replaced by iExpense for expense re-imbursement, do we need to have an interface from iexpense to ActivPay/ADP? | To be discussed in PTP Design sessions, The PTP team working on KDD and the captured as item in the next slide. | Closed | 
Oracle ERP Cloud7 | This P2P architecture - Expenses and Procurement are missing on Oracle ERP CLoud Box | Updated | Closed | 
Banks8 | Is the JPM and HSBC payments integrations outbound from Oracle or outbound from Banks ? arrow and description doesn't match. | These direction is w.r.t Oracle Cloud. As those are outbound from ERP, the direction is towards boundary system. | Closed | 
Activ Payroll9 | Expenses sent to Payroll (ADP, Active Payroll) from ERP is missing ?? Check with P2P team | This one already captured in the previous slide | Closed | 
Egencia | What is the data that will be manually integrated b/w Mavenlink and Egencia ? | PTP team to update on this by 12/2 | Closed | 

## Slide 5: XXXX – Future State Application Architecture (Record To Report)
Boundary Applications
FxLoader with Oanda
Outbound: Exchange Rates
Oracle ERP Cloud
Payables
Receivables
General Ledger
Fixed Assets
Cash Management
Revenue Managment
Subscription Management
Activ Payroll
Outbound: Journals
ADP1 (US/CA)
Outbound: Journals
Kyriba
Outbound: Banks Statements
Inbound : Exchange Rates
Anaplan – FP&A
Outbound: Budgets to EPM
Inbound : Actuals from EPM
Floqast
Inbound: Account Balances
Workiva
Inbound: Journals
Northstar Salesforce
Inbound: Exchange Rates
Oracle EPM
Budgets, Forecasts
Balances
Procurement
Expenses
Anaplan-Commissions
Outbound: Commission JE to ERP
Oracle Applications
Oracle Direct Integration
MuleSoft Integration
Boundary Applications
To be decided
Mulesoft
Indicates the module in scope for this workstream
SFDC
Outbound:
Item ID, Opportunity ID
Payroll
Inbound:
Payroll
Manual
DWH
Inbound : Exchange Rates
Actuals
Mavenlink
Outbound : Journals
Oracle Tax
MuleSoft
Visual Lease
Outbound:
Journal
FX Rate

## Slide 6: RTR – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
ADP1 | Confirm that the multiple ADP Environments will follow a common format to share the Journal file | All NA Payrolls will be merged into one instance by 1/1/2023. | Closed | 
Anaplan2 | Need confirmation on what all integrations are required with Cloud ERP. Anaplan to ERP : Commissions, Item IDs ERP to Anaplan : Opportunity IDs, Exchange Rates, FX Rates | Confirmed that Journals and COA will be Manual and Anaplan needs Exchange Rates will be considered post go-live. Item IDs, Opportunity IDs come from SFDC. Commissions data will flow from Anaplan to ERP | Closed | 9/23 10/14 11/3
Mavenlink3 | In current state, the integrations are manual. Confirm whether Mavenlink will be ready to automate these integrations | Confirmed that Mavenlink integrations will be manual | Closed | 9/16
Coupa4 | In current state, there is an integration for exchange rates. Confirm whether we need it. | Confirmed that Coupa is out of scope | Closed | 9/16

## Slide 7: RTR – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
Floqast & Workiva5 | 11/1: As per the understanding, Floqast & Workiva will integrate with EPM and not ERP? 11/7: The lines should show what data is exchanged between the systems . for some it is mentioned , most it is not | 11/1: Workiva - We got confirmation only in week of 10/24 that it'll be EPM. Floqast- We are tracking this as an ERP Integration and there is a meeting b/w Bri and Floqast on future state account reconciliation 11/7: The data that is exchanges, is mentioned within the boxes | Close | 
Floqast6 | The integration with FloQast is from ERP or EPM? | Floqast is from ERP. Requirement discussions are happening with Floqast on how the future state account reconciliations happen b/w ERP and Floqast | Closed | 
Avalara8 | Should we have integration between ERP & Avalara as bi-directional? as we send data to Avalara to get correct Tax Code. | Updated Avalara Integration in version 1.51. Please review that version going forward | Closed | 
Kyriba, DWH & SFDC9 | FX rates needs to go to Kyriba , DWH and SFDC from ERP | RICE objects added to the tracker for Kyriba and DHW | Closed | 

## Slide 8: RTR – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
Anaplan10 | Anaplan - Commissions i assume would flow from Anaplan to GL not other way around. Has anyone had a discussion with Anaplan team??? | Commision is going from Anaplan to Oracle ERP this has been confirmed by RTR team with Business | Closed | 

## Slide 9: Future State Application Architecture (OTC,CRM) – Release 2 (Jun)
Oracle ERP Cloud
Northstar Salesforce
Master Data2 : Accounts, Contacts, Pricebooks, Products
Transactional Data : Orders
Accounts, Contacts, Products, Pricebook, New Orders, Order Updates
Invoice Details4, Subscription Details,
Master data updates3
JPM
Inbound: Lockbox
Galaxy
Inbound: Employees
MavenLink
Professional Service Contracts
Avalara
(out-of-box Tax Integration)
ERP, CRM
Oracle Direct Integration
MuleSoft Integration
Boundary Applications
Retire by R2 (Jun)
Retire by R3
(Sep)
Indicates the module in scope for this workstream
Payables
Receivables
General Ledger
Fixed Assets
Cash Management
Revenue Managment
Subscription Management
Procurement
Expenses
Oracle Tax
Market Place
Manual : Inbound
Support Site
Manual : Usage
Manual Entry

## Slide 10: OTC – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
License Provisioning System1 | Before Order Confirmation, should Salesforce be integrated with License provisioning system ? (Or) Is it Oracle ERP that should connect ? | 11/8: Ravi – Confirmed with OTC Team (Anup and Parag) that these systems will be integrated with SFDC | Closed | 9/30 10/14
Oracle ERP (Master Data)2 | Can Master data (Customers, Products, Pricebook) be updated in ERP ? Can we maintain SFDC as a single source of truth for the Master data | OTC team to discuss with CRM. There is a KDD Logged (OTC-001.1). Current ETA is 9/30 and we requested to close this by 9/23 considering the build time lines. OTC team have detailed approached Captured in the KDD | Closed | 9/23 10/14
Master Data Updates3 | Is there a scenario where Master data is updated in ERP and that needs to synch back to SFDC ? | OTC team to discuss with CRM. There is a KDD Logged (OTC-001.1). Current ETA is 9/30. The KDD has details, on the approach | Closed | 9/30 10/14
Financial Information4 | Does SFDC need any financial information such as Invoice details and Revenue details ? | Invoice Details are needed in SFDC for credit management and also to provide comprehensive view of Orders/Customers. Revenue plans are not needed. | Closed | 
Lockbox Integrations5 | Will Oracle receive lockbox files directly from Bank (Or) Kyriba will send these files ? | Lockbox will be received only from JPM Bank. | Closed | 

## Slide 11: OTC – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
Oracle ERP6 | Any impact on the ERP Implementation due to the interim integration from Mar to May? (eg:- Conversions, Integrations etc) | No Impact to us as this is only between CRM Systems. | Closed | 
Saba7 | Saba is part of R2. We don't have R3 anymore. | Corrected this | Closed | 
NS SFDC8 | What's the difference between NS Salesforce and XXXX Salesforce? (As per understanding, Sumtotal will be part of Release 2 CRM which will get clubbed into NS CRM) | XXXX SFDC is legacy. NS SFDC is future state. Yes, SumTotal is part of Release 2 for Northstar CRM. | Closed | 
Oracle ERP9 | We should be thinking around all the cut-over steps from interim integration of NSuite to Oracle Cloud if not done already | That'll be addressed via Cutover Plan activity. | Closed | 
ServiceNow10 | Why is ServiceNow here ? | Discussed with OTC Tram and Service now is not needed to support the OTC functionality | Close | 
Marketplace7 | The integration from Marketplace to ERP would be bi-directional? | Marketplace integrations are in discussion right now. Once we get rationalized list, we will add them. | Open | 12/2

## Slide 12: XXXX – Future State Application Architecture (Consolidation & Close)
Oracle ERP – Pulling data from all ledgers
Oracle Financial & Close Cloud
Journals
Intercompany
Translation
Consolidation
Cash Flow
Anaplan
Anaplan
Actual consolidated data
SmartView
Excel Reporting
Monthly Reporting Package
Internal Reporting
Oracle
ERP/GL
Actuals
Budget, Forecast
Oracle Applications
Oracle Direct Integration
Boundary Applications
FloQast
TB Data
Workiva
COA, Journals

## Slide 13: FCCS – Discussion points
Boundary Application | Open Question | Follow up Comments | Status | Due Date
Net Suite | Decision on monthly data for 2020 is going to pulled from Net Suite directly into FCCS. | New ERP/GL application will only have year data seeded for FY2020. | Closed | 
Anaplan | Decision on which Budget to load into FCCS. Either FY22 or FY23 or both. | FCCS can handle both Budgets. | Closed | 
Anaplan | Decision on to setup Actual feedback from FCCS to Anaplan with the eliminations included. | Generally, this would be used for reporting, But I’m guessing going forward, FCCS will be used to build the standard monthly packages. | Closed | 
Oracle ERP | Is the flow from Oracle ERP to EPM bi-directional? If so, what coming in ERP from EPM? | As of right now, nothing is flowing back to ERP from EPM. Updated slide with correct direction of arrow. ERP to EPM. | Closed | 

## Slide 14: Appendix

## Slide 15: XXXX – Future State Application Architecture (FCCS)

## Slide 16: XXXX – Future State Application Architecture (OTC,CRM) – Release 1 (Feb)
ERP, CRM
Oracle Direct Integration
MuleSoft Integration
Boundary Applications
Northstar Salesforce
XXXX NetSuite
R1 Temporary Integrations from NS-SFDC : Accounts, products, Orders
R1 Temporary Integrations to NS-SFDC:
Invoice Details
XXXX SFDC
R1 Temporary Integrations from NS-SFDC : Accounts
Galaxy
Inbound: Employees
Retire by R2 (Jun)
Retire by R3
(Sep)
To retire by Release 2 (June)
Master Data2 : Accounts, Contacts, Pricebooks, Products
Transactional Data : Orders
R1 Scope : New Order Capture for XXXX, EdCast
Order Completion to continue in NetSuite
Accounts
Accounts, Products, Orders
All Integrations represented here are connected through MuleSoft Middleware
Mavenlink
Inbound: Professional Service contracts
Indicates the module in scope for this workstream

## Slide 17: Future State Application Architecture (OTC,CRM) – All Releases
ERP, CRM
Oracle Direct Integration
MuleSoft Integration
Boundary Applications
To be decided
Oracle ERP Cloud
Northstar Salesforce
To Northstar SFDC: Invoice Details, Subscription details, Master data updates (Account, Contact, Product)
To Oracle ERP: Accounts,Contacts, Products, Pricebook, Order creation and Modification
XXXX NetSuite
R1 Temporary Integrations from NS-SFDC : Accounts, products, Order Items
R1 Temporary Integrations to NS-SFDC:
Invoice Details
XXXX SFDC
R1 Temporary Integrations from NS-SFDC : Accounts
JPM
Inbound: Lockbox
Galaxy
Inbound: Employees
Retire by R2 (Jun)
Retire by R3
(Sep)
To retire by Release 2 (June)
MavenLink
Inbound: Professional Service Contracts