## Slide 1: XXXX-Conversion Strategy

## Slide 2
Data Conversion Overview
  Conversion Steps
  Extraction
  Cleansing
  Transformation and Load
  Reconciliation
Roles and Responsibilities
Execution Flow
Workstream Alignment
Open/Closed Items

## Slide 3: Data Conversion Approach

## Slide 4
Conversion Steps
Our approach to data migration follows a series of well-defined activities, including iterative testing with the business processes that consume the data, approach refinement, and data cleansing
Generate reconciliation reports
CLEANSE
VALIDATE
MIGRATE
TEST
DEFINE/REVISE
1
Define data requirements , Business rules
& Create Conversion Templates
2
Extract and perform
data analysis and cleansing
3
Configure in Oracle Cloud
4
Perform legacy to Oracle Cloud Fields mapping
5
Transform data for conversions
6
Validate data for conversions
7
Create data in predefined templates for load
8
Load data to Oracle Cloud modules
9
10
Analyze exceptions and resolve errors
11
Perform reconciliations
FINISH
START
Key Objective
Conversion Scope
Conversion Approach – Extraction, Transformation and Reconciliation

## Slide 5
Data extraction is the process of extracting the data from source system
Extraction of data needs to be as per Oracle pre-defined template
Below table depicts the source system and extraction owner for the conversion objects
Data Extraction
Source System | Owner | Tool Used
NetSuite | XXXXX | NORA
Galaxy/PeopleSoft/SAP | XXXX | TBC

## Slide 6
Data Cleansing involves below steps :
    Separation of “Bad data” from “Good data”
    Approach to handle Bad Data – Programmatic Cleansing, Source system cleansing.
    The bad data which follow specific patterns can be cleaned using scripts
    There will be some data without any pattern and will be clean by business at the sources
    Typically, this is applicable only for Master data (Customers, Items, Suppliers)
Bad Data Examples:
    Duplicate Records
    Data that violates referential integrity in Oracle ERP
    Data that misses important Identifiers
    Created by business for one time use, business input needed during extraction
Cleansing Approach:
    Source System Cleansing : Fix the bad data in the source system either by inactivating (Or) Updating data with correct values
    Programmatic Cleansing : Define Business rules to reject the bad data during data extraction
Cleansing Activities:
    During Lean Specification meetings, XXXXX Functional Team to work with XXXX-Business Identify and document all cleansing requirements, in the lean specification
    Align on the cleansing approach using script or manual, after discussion with data owner
    For Programmatic cleansing (Supplier, Sites etc) XXXXX Tech team to build code
    For Source System Cleansing, XXXX Process Team to work on cleaning up the data in the source systems
    The data cleansing activity will continue to clean the data until UAT Test Cycle
    Any additional cleansing will be handled by XXXX Team in source system
Data Cleansing

## Slide 7
Quality Parameters | Description
Data Duplication | Identifies presence of redundant data. Promotes a single version of data to avoid contradictory analyses.
Data Format | Describes the appropriate level of detail in the data that a field is supposed to follow (e.g. data type, width, mask).
Data Correctness | Describes the truth of data and certifies that systems are reporting consistent and accurate information.
Data Completeness | Describes the presence or absence of data in addition to the data’s ability to answer relevant business questions.
Business Rule Relevance | Describes the relevance of domain-specific business rules, constraints and cross-field validation.
Referential Integrity | Ensures inspections for foreign key violations, orphaned entities, broken relationships, and discontinuities.
Data Cleansing

## Slide 8
Tool Name | Uses
NORA | NORA is the XXXXX proprietary extraction tool which invokes ‘Saved Searches’ from NetSuite system and convert the data into the Oracle standard FBDI (File Based Data Integration) format
Data Hub | Data Hub is the XXXXX proprietary tool which processes the extracted Data files, perform Transformations, Validations and Load to Cloud ERP
MuleSoft | MuleSoft is the middleware Tool used for data transformations and formatting the data into predefined HDL/FBDI format to load the data to Cloud
XXXXX Team uses below tools during different phases of Data Conversion

## Slide 9
Process Flow Diagram for Conversion
Oracle Cloud
ERP
FBDI
format Files
Extraction Program
Manual Conversions
Data Hub Enabled Conversions
Integrations
(Employee/Subscriptions)
HDL/FBDI
Data Hub
Tool
Boundary Systems
Data Hub Supported Conversions
Galaxy/
PeopleSoft/
SAP
NetSuite
NORA
Tool
MuleSoft
Extraction
Transformation and Load
XXXX Ownership
XXXXX Ownership

## Slide 10
Data Transformation is the process of transforming the extracted data based on the translation rules.
Data Mapping is a process where values on the legacy system will be mapped with valid values on the Cloud.
XXXXX Data Hub Tool will be used to perform transformations, Mappings, custom validations and Load to Cloud
Data Transformation and Mapping
Source
Transform and Map to Oracle Format
Data Standardization

## Slide 11
XXXXX Conversion Team will generate the reconciliation reports. Reconciliation provides the comparison of the numbers of records successfully imported between legacy and cloud
XXXX Business Team will Validate the converted data in Oracle ERP Cloud and provide Sign Offs
Data Validation and Reconciliation
Validation
Reconciliation provides comparison between the total number/value of records received in the data template and successfully imported in the Cloud System
Validation process is to ensure the data in Cloud and Legacy system is accurate.
Reconciliation
Reconciliations proposed:
Control totals during conversion process
Record counts on converted data
Validations proposed:
Spot check
Business Validations

## Slide 12
The table below gives a brief description of the error handling and correction mechanism for the errors at various stages of the conversion process
Reporting and Error Handling
Error Category | Error Handling | Correction Mechanism
Import Job Errors | Errors in the Load and Import ESS jobs Errors details can be viewed in the job logs | Add/update configurations as required Correct errors in extraction logic and regenerate data extracts Resubmit the conversion job and ESS jobs
Data-Related Errors | Errors due to missing configuration or invalid data | Identify the cause of error Perform the required setups or missing configurations Resubmit the conversion program
Custom Validation Errors | All errors along with the description should be listed in the log file against each record. Validation and Error Report should be generated and shared | Identify the cause of validation error Perform the required setups or missing configurations Resubmit the conversion program
At the end of each conversion cycle, statistics would be generated indicating the following details:
Total number of records available for processing
Total number of records processed successfully
Total number of records rejected/errors

## Slide 13: Sample Reconciliation Report
13
Supplier Reconciliation Report |  | 
Supplier Details |  | 
No of records that failed Import | No of records that was successfully imported | Total No Of Records
1 | 1 | 2
Supplier Sites Details |  | 
No of records that failed Import | No of records that was successfully imported | Total No Of Records
1 | 1 | 2
Supplier Details |  |  |  |  | 
VENDOR | VENDOR TYPE | ORG TYPE | IMPORT ACTION | STATUS | ERROR
XXXX |  | XX_ORG_TYPE | CREATE | PROCESSED | 
YYYY |  | YY_ORG_TYPE | CREATE | REJECTED | Reason for failure to come here
Supplier Site Details |  |  |  |  | 
Supplier Name | Procurement BU | Supplier Site | Import Action | Status | Error
XXXX |  |  | CREATE | PROCESSED | 
YYYY |  |  | CREATE | REJECTED | Reason for failure to come here
Summary:
Supplier:
Supplier Site:
Below is the sample Reconciliation Report for Supplier showing counts, status and errors

## Slide 14: Roles and Responsibilities

## Slide 15
Extract data from NetSuite source systems | Secondary | Primary
Extract data from Other source systems | Primary | 
Scope
Activity | XXXX | XXXXX
Define data conversion strategy |  | Primary
Configurations in Oracle Cloud |  | Primary
Extraction
Reconciliation
Generate reconciliation reports |  | Primary
Analyze exceptions, initial data validation and resolve errors | Secondary | Primary
Perform final data validation | Primary | Secondary
Coordinate business signoff | Primary | Secondary
Roles and Responsibilities

## Slide 16
Data Object | Data Cleansing Scope
Customers/Contacts/Sites | Active Customer Accounts/Contacts/Sites at the time of Go-Live
Subscription Contracts | Active Subscription Contracts at the time of Go-Live
Transformation – Cleansing (XXXXX Scope)
Activity | XXXX | XXXXX
Define Data Requirements and Cleansing principles | Primary | Secondary
Define the business extraction rules to be applied on legacy data prior to load to cloud | Primary | Secondary
Conversion data extraction rules for valid data based on agreed scope and cleansing principles | Secondary | Primary
Transform legacy data into cloud standard format | Secondary | Primary
Load transformed data into oracle cloud | Secondary | Primary
Post data load, source to target reconciliation of data is performed to ensure data integrity | Primary | Secondary
Responsibility Matrix for above objects in scope for data cleansing
NOTE: What we have learned so far, the data elements that are not listed in the above table for data cleansing, XXXX will be responsible for cleansing of the data and will provide that to XXXXX team to load into the Oracle Cloud ERP application
Notes: Categorize
Scope
Extraction
Transformation- ADD 5 points from SOW for cleansing
Reconciliation
Add 1 slide for cleansing point and add note for others

## Slide 17
Collaboration between Business and IT
DMT
Business
IT
Data Migration Team (DMT)
Provide central governance throughout conversion lifecycle Develop conversion framework and guidelines Develop high-level work plan, timeline, tasks, RACI matrix
IT
Participate in conversion discussions and provide impacts from system perspective Develop strategies (conversion, extraction, cleansing etc.) Review conversion mapping and sign off Design ,develop and Execute conversion programs, Prepare conversion test plans and test scenarios Manage and resolve issues on conversion extracts and programs Provide data to business for verification Provides Data Migration performance testing support Provide sign-off on major milestones
Boundary Team
Participate in conversion discussions and provide impacts from boundary perspective Review conversion mapping and sign off Provide sign-off on major milestones
Boundary
Business
Facilitate conversion discussions to review conversion impacts and options and bring business SME to the discussion as needed Define conversion functional specifications, mapping and business rules, Data Cleansing rules Data cleansing in the source system Validate data extract after cleansing and translation Validate and reconcile converted data Prepare manual conversion procedures, as applicable Provide sign-off on major milestones Business to engage with SOX and audit team for data migration review and validation. Audit / SOX: Engage with business in identifying the validation report requirements Validate and reconcile converted data as per SOX and audit requirements

## Slide 18: End-to-End Flow for Mock Cycle

## Slide 19
Execution and Data Cleansing Flow for Mock Test Cycles
Extract Data from NetSuite
(XXXX, Saba)
Extract Data from Non-NetSuite in Oracle Standard format
(XXXX, Saba)
Extract Data from EdCast Source Systems in Oracle Standard Format
Extract Data from SumTotal Source Systems in Oracle Standard Format
Perform Master data Cleansing (Programmatic)
Convert the data to Oracle Standard FBDI format
Review the data and Perform the necessary data Cleansing in Source System
(XXXX, Saba)
Review the final extracts from all sources and provide Sign off
Load the data into XXXXX Data Hub and perform validations and transformations
Load the data into Oracle Cloud ERP
In case of any Configuration errors, correct setups in ERP.
In case of any data issues, make necessary recommendations to data extraction source to correct the data
Perform
Reconciliation
(Custom , Standard) Reports
Execute Verification and Submit to Business
Data Conversion
Sign off
Make Data cleansing recommendations in source systems
XXXXX - Technical
XXXX, Saba - Business
EdCast
SumTotal
XXXXX to provide additional programmatic cleansing support for customers and subscription orders on the consolidated data for all entities (XXXX, Saba, EdCast, SumTotal
Extraction
Data Cleansing and Signoff
ERP Data Load
Reconciliation and Signoff
Identify data Exceptions and assign owner

## Slide 20
Data Conversion Sequence and Dependency
Transactional Data
Data Conversions
Item
Conversion
Master Data
Bank and Branch
Conversion
Fixed Assets
Conversion
AP Invoice
Conversion
GL Balances
Conversion
Employee
Conversion
Suppliers & Banks
Conversion
Customer
Conversion
Open AR Invoice
Conversion
Unapplied Receipts
Conversion
Subscriptions
Conversion
RMCS Contracts,
Deferred Revenue
Conversion
Purchase Order
Conversion
PO Contracts
Conversion

## Slide 21: Work Stream Alignment

## Slide 22
Workstream alignment on Timeline, Scope, Source Systems, Cleansing
Work Stream | Owner
PTP | XXXX Conversion Allignment2.0 PTP.pptx
RTR | XXXX Conversion Allignment2.0 RTR.pptx
OTC | XXXX Conversion Allignment2.0 OTC.pptx
Below are the links for Workstream alignment presentations

## Slide 23: Open/Closed items

## Slide 24
Open Points
Action Item | Status | Due Date | Owner | Comments
GL Balances Scope- Decision to be made if detailed balances for current fiscal year(2023) needs to be included in the conversion scope | Closed | 9/23/22 | Mahesh Kumar | Jan-23 till May-23 Detailed journal entries from the legacy applications will be converted to Oracle Monthly PTD Balances Jan-21 till Dec-22 Summarized Period activity would be converted for each period YTD Balances Dec-20 YTD Balances would be converted for Dec-20 period
Chart of accounts(COA) monthly balances are mapped. Decision to be made on COA mapping needed for whole year | Closed | 9/8/22 | Mahesh Kumar | There is an alignment on XXXX team will create individual mappings for XXXX, SABA, EDCAST and Sumtotal COA
Decision to be made on need of budget detailing in ERP | Closed | 9/30/22 | Mahesh Kumar | Budget Conversion is not in scope. Budgets would be used only for variance reporting in EPM. The budgets would not be implemented in ERP
Items scope – Need to decide if the Bundle items and One time sale items are in scope | Closed | 9/30/22 | Chandra Potnuru | Yes, both the items should be part of the scope. We need to discuss with CRM Team on these items how to get converted to Oracle as part of design decisions

## Slide 25
Open Points
Action Item | Status | Due Date | Owner | Comments
Need to confirm Source system for SumTotal all entities | Closed | 9/30/2022 | Mahesh Kumar/Chandra Potnuru/Shivanshu J | PeopleSoft would be the source system for all entities Except AR, that will come from NetSuite based on the discussion with business on 11/09
Decision to be made on the source system for Items and Customers - (SalesForce/Netsuite) | Open (Tracked through RAID Item : R-86) | Closed | Chandra Potnuru | Source is SFDC for item and customer and Additional financial; attributes for customer will come from NS. It’s waiting on the CRM Team design on the overall Master Data 10/16/2022 : 1) Items & Customer : The data will be extracted from Sales force (Legacy) for ERP Cloud , CRM conversion
Confirmation needed on scope of Open Sales Order Conversion | Open (Tracked through RAID Item : R-87) | 11/18 | Chandra Potnuru | The discussion with CRM take place and moved to Sprint3 It’s waiting on the CRM Team design on the overall Master Data 10/16/22 : Waiting on CRM Decision the current ETA 10/18 OTC working on Approach document to be discussed with Business on 11/18 to make decision
AR Invoices – should we bring closed invoices as well for the subscription contracts which are partially billed | Open (Tracked through RAID Item : R-88) | 11/18 | Chandra Potnuru | To be discussed in the design meeting ETA 10/18 OTC working on Approach document to be discussed with Business on 11/18 to make decision

## Slide 26
Open Points
Action Item | Status | Due Date | Owner | Comments
Parimal : Who owns the task to merge/decide the correct master data from 4 different systems? | Closed | 11/1/2022 | Ravi U | This is applicable for Master data. The requirements will be discussed with business. For Suppliers, we deferred this activity till we see data from all systems. Suppliers : XXXXX will support for any programmatic data cleansing. Manual Data Cleansing and source system data cleansing are not in scope. Customers, Subscription Orders: XXXXX will support data cleansing requirements completely as per SOW, based on the requirements agreed with business.
Parimal: DL helps generate RECON reports for both Oracle & Non-Oracle systems? (Source & Destination) | Closed | 11/1/2022 | Ravi U | Recon Reports are from ERP. These will be reconciled against source extracts, in terms of record count, Balances, Transaction amounts etc..
Karthik: Please include Testing Activity which will be performed by XXXX but Test Script preparation should be something done by XXXXX | Closed | 11/1/2022 | Ravi U | Testing activity will be part of Testing strategy and execution. As of part of Mock cycles, we will look for data accuracy, reconciliation. Any impact with downstream will be tracked via SIT Defect management and corrective action to be taken in next cycle.
Leena: these cannot be extracted in Oracle standard format. We will get raw data that we will need to convert to Oracle standard format | Close | 11/1/2022 | Ravi U | We can review on case-to-case basis depending on difficulty level for them. The reason why we asked for Oracle standard format is that we don’t need to touch the file manually, reconciliation will be easy and DataHub supports oracle standard format. EC and ST are comfortable with providing csv files, we gave the specs with columns which they need to populate and which they need to leave blank. We can discuss further. Keeping issue open

## Slide 27
Open Points
Action Item | Status | Due Date | Owner | Comments
Parimal : Is there is sequence of conversions or dependency as a part of the Data conversion strategy? | Closed | 11/1/2022 | Ravi U | That slide is present in the deck with title: Data Conversion Sequence and Dependency
Parimal: Will Items & Customers be converted or integrated from CRM to ERP starting June? (Wanted to understand how do we get into customers in Oracle Cloud ERP) | Close | 11/1/2022 | Ravi U | Yes, We will convert these from NorthStar CRM to ERP. Data will be loaded to Northstar CRM first and then data will be loaded into Cloud ERP Via Integration
Karthik: Customer and Item Cross reference should be maintained for the transactional data | Closed | 11/1/2022 | Ravi U | Agreed. This will be taken care in customers conversion mappings.
Karthik (For Subscription and Revenue): Cleansing might be required depending on the source data. | Closed | 11/1/2022 | Ravi U | Yes. Cleansing requirements will be discussed with business and will be supported by XXXXX

## Slide 28
Open Points
Action Item | Status | Due Date | Owner | Comments
Alex( Specific to GL Scope): This statement is confusing, scope makes it sound like we'd bring closing balance for FY '22 (prior fiscal year) and then incremental monthly PTD TB for '23 to go live | Closed | 11/1/2022 | Ravi U | This was originally proposed and later addressed through Open points. Updated scope details for GL Balances and also ensured that all Objects are having latest scope details.
Alex (specific to PTP Conv scope): this doesn't seem complete. Missing Deferred Rev, Supplier Banks, then how do we get from Orders to Subscription (states a Subscription source, we don't have those). | Open | 11/18/2022 | Ravi U | Supplier Banks conversion is part of Suppliers. Regarding Deferred Revenue, OTC team is discussing. OTC working on Approach document to be discussed with Business on 11/18 to make decision
The only data cleansing that XXXXX will do is for customers/contracts/sites and subscriptions......and we are getting all those from CRM? So then this XXXXX team isn't doing any cleansing for ERP? November 4, 2022 at 3:20 PM | Close | 11/10/2022 |  | @Alexandra Anderson Apart from CRM, there are few scenarios where ERP team is contributing to cleansing (i) Financial Attributes for Customers : Any cleansing needed for this scope will be handled by ERP (ii) Suppliers : We built logic to identify bad data and share to business for cleansing. In addition, we will be supporting any programmatic data merging across business (XXXX, saba, EC,ST). (iii) In addition, we will be providing any assistance that CRM needs in customers data cleansing. November 10, 2022 at 9:14 AM

## Slide 29: Appendix

## Slide 30
Object Name | Track | Scope Details | XXXX Approach
Suppliers | PTP | Active Suppliers, Sites, Contacts and Bank accounts at the time of Go-Live | All active suppliers from NetSuite will be converted. One time and duplicate suppliers will not be converted. If any Supplier is defined in last 12 months, it will be converted even there is no payment made to the supplier Supplier bank accounts will be included in conversion for EFT payments. Supplier Remittance email address will also be included as part of conversion Active Invoices or PO attached to an In-Active Supplier will be included, bottom-up approach
Open AP Invoices | PTP | Open Payable Invoices (Including Credit Memos) and advances to suppliers(Prepayments) at the time of Go-Live | Unpaid Invoices: Invoices which are not fully paid to the suppliers. Installment Invoices with an open balance, will be converted to separate Invoices for each future installment payment due. Credit Memos and Debit Memos
Open Purchase Orders | PTP | Open Purchase Orders : Only open, approved POs as of PROD cutover will be converted. Open PO’s in the last 2 years will be converted in Oracle Cloud* | All open purchase orders present in Legacy system will be converted.
Open Procurement Contracts | PTP | Open PO Contracts at the time of Go-Live* | All open purchase orders present in Legacy system will be converted.
Employees | PTP | Target Oracle Cloud ERP System Users | All active employees and contingent workers
Data Conversion Scope - PTP

## Slide 31
Object Name | Track | Source |  |  | 
 |  | XXXX | SABA | EdCast | SumTotal
Suppliers | PTP | NetSuite | NetSuite | SAP* | PSFT
Employees | PTP | Galaxy | Galaxy | TBD* | TBD*
Open AP Invoices | PTP | NetSuite | NetSuite | SAP* | PSFT
Open Procurement Contracts | PTP | NetSuite | NetSuite | SAP* | PSFT
Open Purchase Orders | PTP | NetSuite | NetSuite | SAP* | PSFT
PTP Source Systems for each entity
* Need further discussion/ confirmation

## Slide 32
Object Name | XXXXX Responsibilities | XXXX Responsibilities
Suppliers | Merge the supplier records based on the Legal Name Provide a final extract of merged records to XXXX BPO for a final sign off before loading data into ERP Cloud Maintain the Xref for Merged Master data, to be used during transactions conversion | Fix the below data issues below in NetSuite Production Legal Name is be blank Address1,City,State/Province, Postal Code IS blank Same Address details HAVING different address internal id for the supplier Same Legal Name HAVING different-Tax id, Vendor Payment Type, Country Code(header), Vendor Type Same Tax id having have different Legal Name Bank Number is blank while there is Bank account Number Email addresses is not in correct format XXXX to clean any other known issues related to bad data identified by XXXX Business Provide data merging requirement between XXXX, Saba, EdCast and SumTotal
AP Invoices | Not Applicable Data Cleansing is not performed on the transaction data | Not Applicable
Open Purchase Orders | Not Applicable Data Cleansing is not performed on the transaction data | Not Applicable
Procurement Contracts | Not Applicable Data Cleansing is not performed on the transaction data | Any Procurement Contracts cleansing required will be handled by XXXX Business
Data Cleansing - PTP

## Slide 33
Object Name | Track | Scope Details | Leading Practices
GL Balances | FIN | Jan-23 till May-23 Detailed journal entries from the legacy applications will be converted to Oracle Monthly PTD Balances Jan-20 till Dec-22 Summarized Period activity would be converted for each period YTD Balances Dec-19 YTD Balances would be converted for Dec-20 period | Current year (CY) Monthly Summary account balance will be converted Prior Year (PY) Monthly Summary account balance will be converted Prior Year minus 1 (PY-1) December Summary account balance will be converted Statistical account information will be converted (e.g. headcount / department) No budget detail will be converted
Banks, Branches and Accounts | FIN | Active Banks, Branches and Internal Accounts at the time of Go-Live | Bank and Branches records related to all external customers, suppliers and internal bank accounts will be converted
Fixed Assets | FIN | Active Assets for GAAP and Tax Books | All assets which have not been disposed of (Finance department to provide) will be loaded Any assets with a blank ‘capitalized date’ field will be flagged as CIP in Oracle Asset attributes - Life, capitalization date, gross book value, accumulated depreciation, asset category assignment, residual value, initial allowance will be converted
Historical Data Scope - RTR

## Slide 34
Object Name | Track | Scope Details | Leading Practices
Open AR Invoices | OTC | Open Receivable Invoices (Including Credit Memos) at the time of Go-Live | Invoices which are not fully paid by the customers Credit Memos Debit Memos
Customers | OTC | Active Customers ,Sites and accounts at the time of Go-Live | All active Customers, Accounts and Sites will be converted, as well as those that were inactivated in past 6 months to 1 Year Cleansed customer data (e.g. active addresses, contacts, business attributes such as Payments, Bank Account, etc. will be converted) All Tax registration numbers and IDs, that are required as part of the customer conversion, will be converted
Open RMCS Contracts | OTC | Open revenue contracts at the time of Go-Live | Revenue Contracts will be created automatically for the converted subscriptions (oracle native functionality)
Items | OTC | Active Items and items on AR invoices/Open subscriptions | All active Items from Legacy system will be converted.
Subscriptions | OTC | Open Subscriptions at the time of Go-Live | Active Subscriptions Subscriptions due renewal Signed and Future Dated Subscriptions
Unapplied Receipts | OTC | Unapplied Customer Receipts at the time of Go-Live | All Open Receipts, which are yet to matched to AR Invoice transaction Keep these type of Receipts to minimum
Historical Data Scope - OTC

## Slide 35
Object Name | Track | Source |  |  | 
 |  | XXXX | SABA | EdCast | SumTotal
Banks, Branches and Accounts | FIN | NetSuite (XXXX) | NetSuite (Saba) | SAP* | PSFT
GL Balances | FIN | NetSuite | NetSuite | SAP* | PSFT
Fixed Assets | FIN | NetSuite | NetSuite | SAP* | PSFT
Suppliers | PTP | NetSuite | NetSuite | SAP* | PSFT
Employees | PTP | Galaxy | Galaxy | TBD* | TBD*
Open AP Invoices | PTP | NetSuite | NetSuite | SAP* | PSFT
Items | OTC | Northstar CRM | Northstar CRM | Northstar CRM | Northstar CRM
Open AR Invoices | OTC | NetSuite | NetSuite | SAP* | PSFT
Unapplied Receipts | OTC | NetSuite | NetSuite | SAP* | PSFT
Customers | OTC | Northstar CRM | Northstar CRM | Northstar CRM | Northstar CRM
Open RMCS Contracts | OTC | NetSuite | NetSuite | TBD* | PSFT
Subscriptions | OTC | SFDC | Zuora | TBD* | PSFT
Open Sales Orders* | OTC | SFDC | Zuora | TBD* | PSFT
Source Systems for each entity
* Need further discussion/ confirmation

## Slide 36
Object Name | Track | Source |  |  | 
 |  | XXXX | SABA | EdCast | SumTotal
Open Purchase Orders | PTP | Coupa | Coupa | * | PSFT
Open Procurement Contracts | PTP | Coupa | Coupa | * | PSFT
Source Systems for each entity
* Edcast and SumTotal source systems will be discussed during the Design sessions

## Slide 37
Data Cleansing involves below two steps :
    separation of “Bad data” from “Good data”
    Approach to handle Bad Data – Programmatic Cleansing (or) Source system cleansing.
    The bad data which follow specific patterns can be cleaned using script.
    There will be some data without any pattern and will be clean by business at the sources
    Typically, this is applicable only for Master data (Customers, Items, Suppliers)
Bad Data Examples:
    Duplicate Records
    Data that violates referential integrity in Oracle ERP
    Data that misses important Identifiers
Cleansing Approach:
    Source System Cleansing : Fix the bad data in the source system either by inactivating (Or) Updating data with correct values
    Programmatic Cleansing : Define Business rules to reject the bad data during data processing
Cleansing Activities:
    During Lean Specification meetings, XXXXX Functional Team to work with XXXX-Business Identify all cleansing requirements
    Align on the cleansing approach
    For Programmatic cleansing XXXXX Tech team to build code
    For Source System Cleansing, XXXX Process Team to work on cleaning up the data in source system
Data Cleansing

## Slide 38
Object Name | XXXXX Responsibilities | XXXX Responsibilities
GL Balances | Records with blank account segment. Extract description column instead of account number. | No cleansing responsibility for XXXX
Banks/ Branches | No cleansing requirements were identified | Treasury team to provide Internal Banks/ Branches data
Fixed Assets | No cleansing requirements were identified | Any Fixed Assets cleansing required will be handled by XXXX Business
Data Cleansing - RTR

## Slide 39
Object Name | XXXXX Responsibilities | XXXX Responsibilities
Customers | Data Cleansing requirements are not yet established. Below are high level requirements based on prior experience Perform Data Analysis and identify data sets where cleansing is needed by business Provide a final extract of merged records to XXXX BPO for a final sign off before loading data into CRM | Provide customer and customer site merging requirements considering we will have data from XXXX, Saba, EdCast and SumTotal Fix the data issues in legacy system for bad data so that when data is extracted during test cycles, we will get clean data Provide data merging requirement between XXXX, Saba, EdCast and SumTotal
Items | No cleansing requirements were identified | We have learnt that item numbers are unique across systems . Any additional cleansing required will be handled by XXXX Business
AP Invoices | Not Applicable Data Cleansing is not performed on the transaction data | Not Applicable
AR Invoices | Not Applicable Data Cleansing is not performed on the transaction data | Not Applicable
AR Unapplied Receipts | Not Applicable Data Cleansing is not performed on the transaction data | Not Applicable
Data Cleansing - OTC

## Slide 40
Object Name | XXXXX Responsibilities | XXXX Responsibilities
Open Subscription Contracts | Not Applicable Data Cleansing is not performed on the transaction data | Not Applicable
Revenue Contracts | Not Applicable Data Cleansing is not performed on the transaction data | Not Applicable
Data Cleansing - OTC

## Slide 41
Thank You